Meeting Note: 5/3/2026 Topic: Project Kick-off and Task Allocation

- Lê Ngọc Hùng Dũng: Assigned to handle Dataset Selection, conduct Exploratory Data Analysis (EDA), and provide support for the Machine Learning (ML) implementation.

- Nguyễn Hồ Khanh: Assigned as the primary lead for ML and Deep Learning (DL) architecture design, as well as setting up the Experiment Grid framework.

- Lê Hoàng Chí Vĩ: Assigned to develop the Feature Extraction pipeline and manage data storage (Feature Management).

- Trương Minh Quân: Assigned to manage the final Report Writing in LaTeX and ensure Code Packaging.

- Trần Văn Hùng: Assigned to lead the core DL execution process.

Meeting Note: 19/3/2026 Topic: Initial Setup and Data Preparation Progress

- Lê Ngọc Hùng Dũng: Finalized the dataset selection and is currently performing EDA to identify class distribution and image size variance.

- Nguyễn Hồ Khanh: Drafted the initial classical ML scripts and the Deep Learning network classes in PyTorch.

- Lê Hoàng Chí Vĩ: Set up the preprocessing pipeline and started scripting the pre-trained feature extraction module.

- Trương Minh Quân: Initialized the GitHub repository and set up the standard LaTeX document structure.

- Trần Văn Hùng: Configured the cloud environment and is currently writing a robust training loop that consistently saves model checkpoints after every epoch.

Meeting Note: 2/4/2026 Topic: Core Implementation and Pipeline Integration

- Lê Ngọc Hùng Dũng: Completed the EDA phase. Currently supporting Khanh by reviewing the data formats and debugging the classical ML data pipelines.

- Nguyễn Hồ Khanh: Successfully trained the primary ML baselines (SVM, Random Forest) and is now building the Experiment Grid to test different configurations for the DL models.

- Lê Hoàng Chí Vĩ: Extracted the high-dimensional features and saved them in HDF5 format for efficient and fast data loading.

- Trương Minh Quân: Drafted the Introduction and EDA sections of the report based on Dũng's findings.

- Trần Văn Hùng: Began the main training process on the ResNet models, configuring the batch size and optimization steps for the training pipeline.

Meeting Note: 20/4/2026 Topic: Model Optimization and Performance Tracking

- Lê Ngọc Hùng Dũng: Generated evaluation plots (confusion matrices, loss curves) for the ML models to help the team analyze baseline performance.

- Nguyễn Hồ Khanh: Executing the DL Experiment Grid to systematically identify the best hyperparameter combinations before handing them over for final model training.

- Lê Hoàng Chí Vĩ: Verified the integrity of the extracted features, ensuring that the data loaders are highly optimized to speed up Khanh and Hùng's training phases.

- Trương Minh Quân: Updating the methodology section and cleaning up the Jupyter Notebooks for final Code Packaging.

- Trần Văn Hùng: Monitoring the main training process, evaluating intermediate checkpoints, and noting that the model's validation accuracy is steadily improving.

Meeting Note: 5/5/2026 Topic: Final Review and Delivery Preparation

- Lê Ngọc Hùng Dũng: Compiled the final EDA charts and ML visualization graphs for inclusion in the final report.

- Nguyễn Hồ Khanh: Finalized all ML and DL experimental results, confirming the optimal metrics and architectures used.

- Lê Hoàng Chí Vĩ: Conducted a final code review of the extraction pipeline to ensure it runs seamlessly from top to bottom.

- Trương Minh Quân: Polishing the LaTeX report, ensuring all formatting is correct, and finalizing the requirements.txt file and README instructions.

- Trần Văn Hùng: Successfully completed the final training run, exported the final.pth weights, and confirmed the test accuracy.

Photo Evidences of Group Meetings: